|  |  |  |
| --- | --- | --- |
| ***Risk*** | ***Probability*** | ***Effects*** |
| Misunderstanding between the group members | Medium-Low | Critical |
| New technology requirements for implementation | High | Catastrophic |
| Communication between some of members computers is crashed | Low | Marginal |
| Unexpected problems with WCF service | High | Catastrophic |
| Time pressure | Medium-High | Critical |
| New development processes for implementation the system | Medium-High | Critical |
| Unexpected errors during coding | Medium-Low | Serious |