***Sprint backlogs***

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint backlog 1 | | | | | | | | | | | |
| User Story | Task | Member | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 | Day 8 | Day 9 |
| **Creating an account** | Making a registration page | Jan, Denis | 1 |  | 1 |  |  |  |  |  |  |
| Coding to confirm the password | Valentin |  | 2 |  |  |  |  |  |  |  |
| Coding to confirm bank account information | Valentin |  |  |  | 2 |  |  |  |  |  |
| **Logging in to the account** | Making a login page | Denis, Valentin |  |  |  |  | 1 |  |  |  |  |
| Checking if the email and password matches | Valentin |  |  |  |  | 1 | 2 |  |  |  |
| **Logging off** | Making Log out button | Jan |  |  |  |  |  |  | 1 |  |  |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total hours: | 1 | 2 | 1 | 2 | 2 | 2 | 1 |  |  |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint backlog 2 | | | | | | | |
| User Story | Task | Member | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 |
| **User choosing to donate to a disaster** | Making a disaster page | Valentin, Jan | 1 | 1 |  | 2 |  |
| Code to donate to a single disaster | Valentin |  |  | 3 | 1 | 2 |
| **Shopping basket - put** | Making a shop page | Jan | 2 | 1 |  | 1 |  |
| Code for creating an order line | Denis |  | 1 |  | 2 |  |
| Code for removing an order line | Denis |  | 1 |  |  | 2 |
| **Donate anonymously** | Make option to donate anonymously | Valentin |  |  |  |  |  |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Total hours: | 3 | 4 | 3 | 6 | 4 |