|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sprint 0 | **Sprint 1** | **Sprint 2** | **Sprint 3** | **Sprint 4** |
| 24.10.-05.11. - Setting up the project. Set up a repository in GitHub  - Create a google docs project for the report (both sys dev and technology & programming)  - Create a table of contents  - Basic layout of Domain Model  - Set up a database  - Relational diagram  - SQL scripts | 06.11.-20.11. - First part of programming  - Work on report  - Set up MVC website | 20.11.-27.11. - Second part of programming  - finishing sys dev report  - continuing with MVC website | 27.11.-03.12. - Third part of programming  - Technology & programming report  - Finalize website design | 04.12.-11.12. - Code review & testing  - finalizing technology report  - reviewing both reports  - Sprints review |